	Snagging List
Hollins & Reed Contracting Ltd



	Project
Kitchen and bathroom refit, House 4
	Plot or area
Kitchen and bathroom
	Inspected by
Dan Hollins
	Date
21 September 2026



	No.
	Location
	Description of snag
	Priority
	Trade
	Date raised
	Due
	Done
	Signed off

	1
	Kitchen, sink
	Leak at the waste under the sink
	High
	Plumber
	21/09/26
	22/09/26
	☒
	DH 22/09/26

	2
	Kitchen, sink
	Tap drips when turned off
	Medium
	Plumber
	21/09/26
	24/09/26
	☒
	DH 22/09/26

	3
	Kitchen, sink
	Sink moves when pressed
	Medium
	Kitchen fitter
	21/09/26
	24/09/26
	☒
	DH 22/09/26

	4
	Kitchen, sink
	Seal around the sink cut-out not watertight
	High
	Kitchen fitter
	21/09/26
	22/09/26
	☒
	DH 22/09/26

	5
	Kitchen, sink
	Isolation valve cannot be reached
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
	

	6
	Kitchen, wall units
	Unit doors out of line, gaps uneven along the run
	Medium
	Kitchen fitter
	21/09/26
	24/09/26
	☐
	

	7
	Kitchen, base unit by cooker
	Soft-close door bangs shut
	Low
	Kitchen fitter
	21/09/26
	25/09/26
	☐
	

	8
	Kitchen, pan drawer
	Drawer rubs and sits uneven
	Medium
	Kitchen fitter
	21/09/26
	24/09/26
	☐
	

	9
	Kitchen, larder unit
	Shelf support missing
	Low
	Kitchen fitter
	21/09/26
	25/09/26
	☐
	

	10
	Kitchen, by fridge
	Plinth gapping at the corner
	Low
	Kitchen fitter
	21/09/26
	25/09/26
	☐
	

	11
	Kitchen, worktop by hob
	Step at the worktop joint
	Medium
	Kitchen fitter
	21/09/26
	24/09/26
	☐
	

	12
	Kitchen, worktop end
	Worktop chipped at the end of the run
	Medium
	Kitchen fitter
	21/09/26
	24/09/26
	☐
	

	13
	Kitchen, behind hob
	Silicone to the wall has gaps
	Low
	Kitchen fitter
	21/09/26
	25/09/26
	☐
	

	14
	Kitchen, splashback
	Seal at the worktop not neat
	Low
	Kitchen fitter
	21/09/26
	25/09/26
	☐
	

	15
	Kitchen, dishwasher
	Panel out of line with the doors beside it
	Medium
	Kitchen fitter
	21/09/26
	24/09/26
	☐
	

	16
	Kitchen, dishwasher
	Hose leaks during a cycle
	High
	Plumber
	21/09/26
	22/09/26
	☒
	DH 22/09/26
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	17
	Kitchen, extractor
	Noisy, filter not seated
	Medium
	Kitchen fitter
	21/09/26
	24/09/26
	☐
	

	18
	Kitchen, worktop sockets
	Socket not where the kitchen plan shows it
	Medium
	Electrician
	21/09/26
	24/09/26
	☐
	

	19
	Kitchen, by hob
	Socket not working on a plug-in tester
	High
	Electrician
	21/09/26
	22/09/26
	☒
	DH 22/09/26

	20
	Kitchen, splashback
	Faceplates out of line
	Low
	Electrician
	21/09/26
	25/09/26
	☐
	

	21
	Kitchen, wall units
	Under-cabinet light not working at the left end
	Medium
	Electrician
	21/09/26
	24/09/26
	☐
	

	22
	Consumer unit
	New kitchen circuit not labelled
	Medium
	Electrician
	21/09/26
	24/09/26
	☐
	

	23
	Kitchen, by window
	Plaster not neat around the socket
	Low
	Plasterer
	21/09/26
	25/09/26
	☐
	

	24
	Kitchen, walls
	Patchy paint around the sockets
	Low
	Decorator
	21/09/26
	25/09/26
	☐
	

	25
	Kitchen, door
	Paint on the skirting
	Low
	Decorator
	21/09/26
	25/09/26
	☐
	

	26
	Bathroom, bath
	Bath not level
	High
	Plumber
	21/09/26
	22/09/26
	☐
	

	27
	Bathroom, bath
	Silicone has gaps, redo with the bath filled
	High
	Plumber
	21/09/26
	22/09/26
	☐
	

	28
	Bathroom, bath
	Bath panel loose at the tap end
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
	

	29
	Bathroom, bath
	Drains slowly and gurgles
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
	

	30
	Bathroom, shower
	Tray flexes underfoot and sounds hollow
	High
	Plumber
	21/09/26
	22/09/26
	☐
	

	31
	Bathroom, shower
	Screen not plumb, leaks where it meets the tray
	High
	Plumber
	21/09/26
	22/09/26
	☐
	

	32
	Bathroom, shower
	Temperature unstable when the WC is flushed
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
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	33
	Bathroom, WC
	WC rocks, not sitting flush to the floor
	High
	Plumber
	21/09/26
	22/09/26
	☒
	DH 22/09/26

	34
	Bathroom, WC
	Cistern runs on after a flush
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
	

	35
	Bathroom, WC
	Flush button sticks
	Low
	Plumber
	21/09/26
	25/09/26
	☐
	

	36
	Bathroom, basin
	Basin loose, seal to the wall not complete
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
	

	37
	Bathroom, basin
	Chip on the basin edge, seen at 0.5 m
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
	

	38
	Bathroom, behind basin
	Hollow-sounding tile
	Medium
	Tiler
	21/09/26
	24/09/26
	☐
	

	39
	Bathroom, window wall
	Tile courses not straight
	Low
	Tiler
	21/09/26
	25/09/26
	☐
	

	40
	Bathroom, shower
	Pinholes in the grout
	Low
	Tiler
	21/09/26
	25/09/26
	☐
	

	41
	Bathroom, shower valve
	Ragged tile cut around the pipes
	Low
	Tiler
	21/09/26
	25/09/26
	☐
	

	42
	Bathroom, towel rail
	Tiling not finished behind the pipes
	Medium
	Tiler
	21/09/26
	24/09/26
	☐
	

	43
	Bathroom, ceiling
	Extract fan has no overrun
	Medium
	Electrician
	21/09/26
	24/09/26
	☐
	

	44
	Bathroom, towel rail
	Cold spot at the top of the rail
	Medium
	Plumber
	21/09/26
	24/09/26
	☐
	

	45
	Bathroom, above basin
	Mirror not level
	Low
	Plumber
	21/09/26
	25/09/26
	☐
	

	46
	Bathroom, door
	Lock cannot be overridden from outside
	Medium
	Joiner
	21/09/26
	24/09/26
	☐
	

	47
	Bathroom, by door
	Floor covering lifting at the edge
	Medium
	Floor layer
	21/09/26
	24/09/26
	☐
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	48
	Whole job
	Builder’s materials left, final clean not done
	Low
	Site team
	21/09/26
	25/09/26
	☐
	

	49
	
	
	
	
	
	
	☐
	

	50
	
	
	
	
	
	
	☐
	

	51
	
	
	
	
	
	
	☐
	

	52
	
	
	
	
	
	
	☐
	

	53
	
	
	
	
	
	
	☐
	

	54
	
	
	
	
	
	
	☐
	

	55
	
	
	
	
	
	
	☐
	

	56
	
	
	
	
	
	
	☐
	

	57
	
	
	
	
	
	
	☐
	

	58
	
	
	
	
	
	
	☐
	

	59
	
	
	
	
	
	
	☐
	

	60
	
	
	
	
	
	
	☐
	

	61
	
	
	
	
	
	
	☐
	

	62
	
	
	
	
	
	
	☐
	

	63
	
	
	
	
	
	
	☐
	



Worked example. Change it to fit your job before you use it.
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