	Snagging List
Hollins & Reed Contracting Ltd



	Project
New homes, Phase 1
	Plot or area
Plot 14
	Inspected by
Dan Hollins
	Date
5 October 2026



	No.
	Location
	Description of snag
	Priority
	Trade
	Date raised
	Due
	Done
	Signed off

	1
	Lounge, window wall
	Wall over 3 mm out under a 2 m straight edge
	Medium
	Plasterer
	05/10/26
	08/10/26
	☐
	

	2
	Hall, stair wall
	Over 3 mm out under a 450 mm straight edge
	Medium
	Plasterer
	05/10/26
	08/10/26
	☐
	

	3
	Bedroom 2, ceiling
	Over 5 mm out under a 2 m straight edge
	Medium
	Plasterer
	05/10/26
	08/10/26
	☐
	

	4
	Lounge, ceiling
	Board joint readily visible at 2 m in daylight
	Medium
	Plasterer
	05/10/26
	08/10/26
	☒
	DH 06/10/26

	5
	Bedroom 1, ceiling
	Jointing tape showing
	Medium
	Plasterer
	05/10/26
	08/10/26
	☒
	DH 06/10/26

	6
	Bedroom 3, ceiling
	Nail pops along the board edge
	Medium
	Plasterer
	05/10/26
	08/10/26
	☐
	

	7
	Landing, wall
	Screw dimples not filled
	Low
	Plasterer
	05/10/26
	09/10/26
	☒
	DH 06/10/26

	8
	Hall, by stairs
	Lumps in the plaster, not sanded flat
	Low
	Plasterer
	05/10/26
	09/10/26
	☒
	DH 06/10/26

	9
	Kitchen
	Plaster not neat around the sockets
	Low
	Plasterer
	05/10/26
	09/10/26
	☒
	DH 06/10/26

	10
	Bedroom 1, window
	Crack near the frame
	Medium
	Plasterer
	05/10/26
	08/10/26
	☐
	

	11
	Lounge, wall to ceiling
	Crack at the junction over 2 mm
	Medium
	Plasterer
	05/10/26
	08/10/26
	☐
	

	12
	Bedroom 2, by window
	Hollow plaster
	Medium
	Plasterer
	05/10/26
	08/10/26
	☐
	

	13
	Lounge, window
	Reveal not plumb
	Low
	Plasterer
	05/10/26
	09/10/26
	☐
	

	14
	Kitchen, by door
	Internal corner not neat
	Low
	Plasterer
	05/10/26
	09/10/26
	☐
	

	15
	Bedroom 3, window
	Sill out of level
	Low
	Joiner
	05/10/26
	09/10/26
	☐
	

	16
	Lounge
	Coving joint open over 2 mm
	Low
	Plasterer
	05/10/26
	09/10/26
	☐
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	17
	Bathroom, wall
	Damp patch, find the cause first
	High
	Plumber
	05/10/26
	06/10/26
	☐
	

	18
	Landing, ceiling
	Stain on the ceiling, fix the cause first
	High
	Plumber
	05/10/26
	06/10/26
	☐
	

	19
	Lounge, window wall
	Paint coverage thin
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	20
	Hall, walls
	Sheen varies at normal viewing distance
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	21
	Bedroom 1, walls
	Streaks in the paint
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	22
	Landing, door frame
	Paint runs
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	23
	Bedroom 2, behind door
	Missed area
	Medium
	Decorator
	05/10/26
	08/10/26
	☒
	DH 06/10/26

	24
	Kitchen, floor
	Paint splashes
	Low
	Decorator
	05/10/26
	09/10/26
	☒
	DH 06/10/26

	25
	Bedroom 3, window
	Paint splash on the glass
	Low
	Decorator
	05/10/26
	09/10/26
	☒
	DH 06/10/26

	26
	Lounge, radiator
	Decoration not finished behind the radiator
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	27
	Bedroom 2, cupboard
	Inside not decorated as specified
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	28
	Kitchen, walls
	Patchy around the sockets
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	29
	Hall
	Paint on the skirting
	Low
	Decorator
	05/10/26
	09/10/26
	☒
	DH 06/10/26

	30
	Stairs, woodwork
	Nail holes and splits not filled
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	31
	Bedroom 1
	Colour not consistent between two walls
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	32
	Hall, skirting
	Joins between lengths open
	Low
	Decorator
	05/10/26
	09/10/26
	☐
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	33
	Lounge, window
	Gaps around the frame not caulked
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	34
	WC, walls
	Plasterboard showing through thin paint
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	35
	Bedroom 3, door
	Undercoat showing through the top coat
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	36
	Landing, walls
	Rough, gritty paint finish
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	37
	Hall, door frame
	Knot bleeding through the paint
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	38
	Hall, walls
	Scuffed by other trades, touch up
	Low
	Decorator
	05/10/26
	09/10/26
	☐
	

	39
	Bathroom, ceiling
	Black mould on the ceiling, check the extract fan first
	High
	Electrician
	05/10/26
	06/10/26
	☐
	

	40
	Front door
	External decoration not complete
	Medium
	Decorator
	05/10/26
	08/10/26
	☐
	

	41
	
	
	
	
	
	
	☐
	

	42
	
	
	
	
	
	
	☐
	

	43
	
	
	
	
	
	
	☐
	

	44
	
	
	
	
	
	
	☐
	

	45
	
	
	
	
	
	
	☐
	

	46
	
	
	
	
	
	
	☐
	

	47
	
	
	
	
	
	
	☐
	

	48
	
	
	
	
	
	
	☐
	



Worked example. Change it to fit your job before you use it.
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